ENT208TC Week 7 Dev Log

Week: 7

Date: 2026-04-15

Members: changjing.li, chucheng.wen, zhuhang.feng, ninggang.sun, ziyu.zhao, chengxuan.xie, Yuxuan.li

Traffic Light: 🟢 Green

What we shipped this week

• Updated system architecture and data flow in technical documentation

• Completed 1 validation session (Stage 3 Usability Testing)

• Pushed 1 new working commit to GitHub

• Applied AI agent best practices in feature development

• Finished standup meeting and sprint planning

• Adjusted project scope to ensure on-time delivery

What each person did

• changjing.li: Updated technical documentation, including system architecture, tool selection and data flow.

• chuchengwen: Organized validation session, collected and sorted user feedback.

• zhuhangfeng: Responsible for sprint planning, task assignment and GitHub commit management.

• ninggangsun: Developed features with AI agent, debugged and optimized code.

• ziyuzhao: Carried out usability testing and recorded user operation process.

• chengxuanxie: Adjusted project scope and cut non-core functions.

• yuxuanli: Wrote dev log, summarized weekly output and solved blockers.

Blockers & Solutions

• Blocker: AI-generated code had errors

Solution: Pasted error logs and stack trace, used clear single-task prompts.

• Blocker: Project scope was too large

Solution: Downgraded one must-have feature to should-have.

• Blocker: Unclear system structure

Solution: Reorganized components and data flow in technical documents.

Next Steps (Week 8)

• Complete 2 more validation sessions

• Iterate product based on user feedback

• Develop and deliver one complete usable feature

• Keep updating GitHub and refining documentation

Technical Documentation – System Overview

1. Main Logical Components

• Frontend Interface

• Backend Logic Layer

• Data Storage

• AI Agent Module

• Validation & Testing Module

2. Data Flow (Full User Action Example)

1. User interacts with the frontend interface

2. Action request is sent to the backend logic

3. Data is processed and stored

4. Result is returned to the frontend

5. User receives real-time feedback

3. Tool Choice Reasons

• Frontend: For fast prototyping and good user experience.

• Backend: For stability and easy integration.

• AI Agent: To improve development efficiency.

• GitHub: For team collaboration and version control.

Validation Session Record

• Validation Stage: Stage 3 – Usability Testing

• Sessions completed so far: 2

• Total target: 5+

• User task: Complete core workflow using the product

• What happened: User finished task with minor confusion; pain points were recorded.

• Changes to iterate: Simplify layout and add clearer instructions.

GitHub Commit